# ✅ STATUS REPORT – WEEK 1 (FINAL, PROJECT COMPLETED)

Project: HabitLite
 Project Manager: Shreya
 Reporting Period: 09-11-2025 to 15-11-2025
 Report Date: 15-11-2025
 Overall Status: 🟢 Green

## 1. Executive Summary

The HabitLite MVP project began on 09-11-2025 and was successfully completed on 15-11-2025.
 All planned documentation, design artifacts, development planning, testing preparation, and release planning activities were finished within the simulated one-week schedule.

The project faced no critical blockers, and all required PM deliverables have been uploaded to the GitHub repository.

## 2. Work Completed (Full Week Summary)

Initiation & Planning Documents: ✅ Completed

- Project Charter

- Scope Statement

- Work Breakdown Structure (WBS)

- Gantt Chart (Schedule Baseline)

- RACI Matrix

- Communication Management Plan

- Risk Register (CSV)

- RAID Log (CSV)

Design & Workflow Artifacts: ✅ Completed

- Trello project board setup

- User Flow Diagram

- Mobile Wireframe

- “Designs” folder populated with screenshots

Development Preparation: ✅ Completed

- UI flow defined

- MVP feature set frozen

- Acceptance criteria set

- Technical assumptions documented

- CSV export dependencies analyzed

Quality & Release Preparation: ✅ Completed

- Full UAT Test Case document created

- Issue Log created with realistic sample issues

- Change Request form finalized

- Release Plan (Version 1.0) completed

- Lessons Learned completed

- Project closure recorded

All deliverables have been committed to the GitHub repo.

## 3. Work Planned for Next Week

No future work planned.
The HabitLite MVP project is officially closed as of 15-11-2025.

## 4. Updated Risk Status

| Risk ID | Description | Status | Notes |
| --- | --- | --- | --- |
| R1 | Weekly Summary logic complexity | Mitigated | Logic defined early in Week 1 |
| R3 | Mobile layout shifts | Mitigated | Addressed during design reviews |
| R5 | Tester feedback delay | Closed | Backup testers identified |

All risks are closed or mitigated.

## 5. Issues Logged This Week

Reference: Issue Log (CSV in repo)

| Issue ID | Description | Status | Notes |
| --- | --- | --- | --- |
| I1 | Streak miscalculation (simulated issue) | Open | Assigned for next iteration |
| I2 | CSV export on empty list | Open | Documented in issue log |
| I3 | Mobile layout shifts | In Progress | Captured and tracked |

None of these issues block release because the project demonstrates PM capability, not production deployment.

## 6. Key Decisions Made

- Weekly heatmap feature moved out of MVP scope

- CSV export confirmed as core feature

- Trello chosen as project tracking tool

- GitHub Pages selected for demo hosting

- Single-screen wireframe adopted to keep UI simple

- Project closed after Week 1 to maintain portfolio focus

## 7. Blockers

None reported throughout the project timeline.

## 8. Project Completion Summary

The HabitLite project met all success criteria.
 All PM documentation and visual artifacts were delivered professionally.
 The repository is complete, clean, and ready for review by recruiters or hiring managers.

The project is formally closed and archived on 15-11-2025.

## 9. PM Signature

Shreya
Project Manager
15-11-2025